MNO Corporation – Virtual Mailroom Phase 1

- Initiation (4/30 - 6/6)

- SOWs signed off (1 day)

- Discovery Sessions (Outcome - Executive Project Plan) (10 days can overlap w/BRD)

- BRD sessions (Outcome - Approved Requirements for Implementation) (20 days can overlap w/discovery)

- Design Phase [DETAILS NOT AVAILABLE]

- System Configuration (20 days)

- like EOB, Repricing Correspondence provided

- and validations.

- with stakeholders (5 days can overlap w/system config)

- Implementation Phase [DETAILS NOT AVAILABLE]

- Technical Configuration – Scanner, SFTP, email Fax, Workflow etc.  (20 days)

- (10 days can overlap with technical config)

- (20 days should be happening during technical config)

- (10 days can overlap with any of above)

- Testing Phase [DETAILS NOT AVAILABLE]

- (5 days)

- (15 –20 days)

- (10 days)

- Deploy / Warranty Phase [DETAILS NOT AVAILABLE]

- (5 days)

- (5 days)

- (30 days)

- Transition to Support Team (5 days)